|  |
| --- |
| Date of Report Issue/Prepared: January 17,2015 |

Report Prepared By: Natallia Isayenka, Anna Poluektova

Employer/Organization:

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Patient Consent Management System | |
| Natallia Isayenka, Anna Poluektova | |
| Start Date: **Jan 6, 2015** | End Date: **Jan 19, 2015** |
| (Good) | |

**Summary**

*Development environment has been completely set up and configured. Main framework integration has been done except mongoose database mapping framework which is ongoing effort. Currently, the structure of application is pretty much all defined, all main tabs have need added to the application page and patient tab is in progress.*

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Development environment setup (WebStorm, Firebug) | N/A |
| Database setup and configuration (MongoDB) | N/A |
| NodeJS setup and configuration (Express, bower, protractor, karma, moongose modules deployment and configuration) | N/A |
| Static resources request/response controller implementation | N/A |
| Server side default controller implementation | N/A |
| Server side /patients controller implementation. Temporary loopback returns hardcoded JSON object collection for data grid until interface to database is implemented. | N/A |
| Bower client side dependency management integration implemented | N/A |

**Upcoming Objectives**

*The structure of application will be defined.*

*All main tabs will be added to the application page.*

|  |  |
| --- | --- |
| **Planned Activities/Tasks for Next Period** | |
| Activity/Task | Date/Duration |
| Full bootstrap support to be added to main page | 19.01 2015-21.01.2015 |
| AngularJS integration to be added to main page | 20.01.2015-21.01.2015 |
| Main tabs(patients, templates, consent) and main controller to be added to main page | 22.01.2015-2.02.2015 |
| Angularjs-bootstrap integration to be implemented for main page | 27.01-29.01.2015 |
| Patients data UI grid to be added to patients tab | 24.01-02.02.2015 |
| Patient grid search to be implemented | 25.01-02.02.2015 |
| Redundant code and dependencies to be removed | 01.02-02.02.2015 |

|  |  |
| --- | --- |
| **Milestones for Next Period** | |
| Milestone (Objective) | Delivery Date |
| Main tabs(patients, templates, consent) and main controller to be added to main page | Feb 2,2015 |

**Managing Issues and Risk**

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Integration between jquery and angularJS is not always straightforward especially because of missing support of jquery plugins for plugins in angular | Gradually implement missing parts, use wrappers where possible and leave jquery as is when wrappers are impractical or impossible | N/A |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| N/A | N/A | N/A | N/A |