**Project Status Report4(10%)**

**Due: Friday,March20, 2015 (11:59 pm)**

|  |
| --- |
| Date of Report Issue/Prepared: March 13, 2015 |

Report Prepared By: Natallia Isayenka, Anna Poluektova

Employer/Organization: T01

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | **Patient Consent Management System** | |
| **T01** | |
| **Start Date:Mar 3, 2015** | **End Date: Mar 15, 2015** |
| Green (Good) | |

**Summary**

User interface implementation is in progress. Implement patient’s server **side loopback.** This loopback is temporary code, which returns predefined JSON object. It allows to debug client side using real data set. Implement Consent Grid. Consent grid has been added, table field titles, page navigation such as page back, page forward and jump to specific page have been implemented.

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Implement Consent Editor | **March 3, 2015 - March 9, 2015** |
| Implement Consent search | **March 3, 2015 - March 14, 2015** |
| Implements Consent Grid | **March 3, 2015 - March 14, 2015** |
| Use JSON to send data from a server to a web page | **March 3, 2015 - March 15, 2015** |

**Upcoming Objectives**

Unit, Integration, System, and User Testing is in progress. Testing which generally involves running a suite of tests on the completed system. Each individual test exercises a particular operating condition of the user's environment or feature of the system, and will result in a pass or fail outcome.

|  |  |
| --- | --- |
| **Planned Activities/Tasks for Next Period** | |
| Activity/Task | Date/Duration |
| Perform Unit and Integration Tests | **March 16, 2015 - March 20, 2015** |
| Perform System and User Test | **March 21, 2015 - March 25, 2015** |
| Perform Full Test System | **March 22, 2015 - March 29, 2015** |

|  |  |
| --- | --- |
| **Milestones for Next Period** | |
| Milestone (Objective) | Delivery Date |
| Testing System | **March 29, 2015** |

**Managing Issues and Risk**

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| N/A |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| N/A |  |  |  |